# Flat Cap Enterprises Decision Journal

### Version 1.0

Purpose: Record significant business, technical, financial, and strategic decisions made by Flat Cap Enterprises. Each entry should explain not only what was decided, but why.

# Decision Entry Template

## Decision Number

FCE-YYYY-### (Example: FCE-2026-001)

Date:

Decision:

Category:

- Strategy

- Finance

- Technology

- Marketing

- Operations

- Product

- Infrastructure

- Legal

- Other

Context

What problem or opportunity led to this decision?

Options Considered

Option A:

Option B:

Option C:

Decision Made

Describe the selected approach.

Reasoning

Why was this option chosen?

Include considerations such as:

- Cost

- Risk

- Long-term value

- Simplicity

- Scalability

- Customer impact

- Strategic alignment

Expected Benefits

- Benefit 1

- Benefit 2

- Benefit 3

Potential Risks

- Risk 1

- Risk 2

Review Date (Optional)

When should this decision be revisited?

Outcome (Completed Later)

After sufficient time has passed:

- Was the decision successful?

- What worked?

- What would we change?

- What did we learn?

# Initial Decisions

## FCE-2026-001

Date: July 2026

Decision

Adopt Flat Cap Enterprises as the company’s umbrella brand.

Category

Strategy

### Context

A single company identity was needed to support multiple future businesses and software projects.

### Options Considered

- Continue without an umbrella company.

- Use “Black Hat Enterprises.”

- Create a new brand.

### Decision Made

Adopt Flat Cap Enterprises.

### Reasoning

The name is distinctive, memorable, flexible across industries, and reflects the company’s long-term vision better than the previous alternative.

### Expected Benefits

- Consistent branding.

- Easier expansion into new industries.

- Stronger long-term identity.

## FCE-2026-002

Date: July 2026

Decision

Begin with a roofing directory before expanding into additional industries.

Category

Strategy

### Context

Many promising business ideas were available, but resources were limited.

### Decision Made

Focus on validating one directory before pursuing additional sectors.

### Reasoning

A successful first project provides experience, credibility, revenue, and reusable systems for future expansion.

### Expected Benefits

- Reduced risk.

- Faster learning.

- Reusable technology.

## FCE-2026-003

Date: July 2026

Decision

Build reusable systems whenever possible.

Category

Technology

### Context

Many future businesses share similar technical requirements.

### Decision Made

Design software and workflows so they can be reused across multiple projects.

### Reasoning

Reusable systems reduce future development time and improve consistency.

### Expected Benefits

- Faster launches.

- Lower maintenance.

- Higher quality.

## FCE-2026-004

Date: July 2026

Decision

Separate personal and business infrastructure from the beginning.

Category

Infrastructure

### Context

Business assets needed independent ownership and management.

### Decision Made

Create dedicated business accounts for Google, GitHub, domains, and password management.

### Reasoning

A clean separation improves security, simplifies future growth, and makes collaboration easier.

### Expected Benefits

- Better organization.

- Improved security.

- Easier onboarding of future team members.

## FCE-2026-005

Date: July 2026

Decision

Purchase both the .ca and .com domains for Flat Cap Enterprises.

Category

Infrastructure

### Context

The company’s long-term brand identity required a permanent online presence.

### Decision Made

Register both domains while they were available.

### Reasoning

Owning both domains protects the brand, reduces confusion, and provides flexibility for future growth.

### Expected Benefits

- Brand protection.

- Professional identity.

- Long-term flexibility.

## FCE-2026-006

Date: July 2026

Decision

Delay purchasing hosted business email until operationally necessary.

Category

Finance

### Context

Custom email hosting was available but would add ongoing costs before generating revenue.

### Decision Made

Use a dedicated business Gmail account initially and postpone hosted email.

### Reasoning

Preserving cash while maintaining flexibility was the most practical approach.

### Expected Benefits

- Lower operating costs.

- Simpler administration.

- Freedom to choose an email provider later.

## FCE-2026-007

Date: July 2026

Decision

Use GitHub as the central repository for software and company documentation.

Category

Technology

### Context

The company required secure version control and long-term knowledge preservation.

### Decision Made

Host software projects and strategic documentation in GitHub repositories.

### Reasoning

Version control protects company knowledge, enables collaboration, and preserves historical context for future decisions.

### Expected Benefits

- Reliable backups.

- Complete revision history.

- Centralized company knowledge.

# Decision Journal Guidelines

Record decisions when they are:

- difficult to reverse,

- financially significant,

- technically important,

- strategically meaningful,

- or likely to influence future projects.

Do not record routine operational choices.

The goal is to preserve reasoning, not paperwork.

Every decision should make the next one easier.